SpotMyDime

Construction Phase — Development Activity
Task Breakdown for Project Submission

Based on:
Software Engineering: A Practitioner’s Approach, 7th Edition
Roger S. Pressman

────────────────────────────────────────────────────────────

Course: CS2043 • Summer 2026

# Table of Contents

1. Textbook Framework: Construction → Development Activity

2. Project Overview

3. Current State Assessment

4. Pillar 1: The Logic (The Brain)

5. Pillar 2: The Execution (The Functionality)

6. Pillar 3: All Interfaces (The Face & Connections)

6a. User Interfaces

6b. System Interfaces (APIs & Connections)

7. Documentation

8. Prioritized Action Plan

9. Pre-Submission Checklist

# 1. Textbook Framework: Construction → Development Activity

In Pressman’s Software Engineering: A Practitioner’s Approach (7th Edition), the generic process framework is composed of five activities:

Communication

Planning

Modeling (Analysis + Design)

Construction (Code + Test)

Deployment

The Construction activity consists of two major actions:

Development (Code Generation) — Task II.11: Construct a Deliverable

Testing (Verification & Validation) — Task II.12: Verify and Validate the Deliverable

## Task II.11: Construct a Deliverable

This is the Development activity within Construction. Its subtasks:

| Subtask | Name | Description |
| --- | --- | --- |
| II.11.1 | Select program components to be coded | Identify which modules/classes need implementation |
| II.11.2 | Code in the appropriate programming language | Write actual source code for all selected components |
| II.11.3 | Conduct code walkthroughs (FTR) | Formal Technical Review of code for logic errors and standards |
| II.11.4 | Make revisions as required | Fix defects found during walkthroughs |

## Task II.12: Verify and Validate the Deliverable

The companion testing activity. Its subtasks:

| Subtask | Name |
| --- | --- |
| II.12.1 | Finalize test plan and strategy |
| II.12.2 | Design white-box tests |
| II.12.3 | Design black-box tests |
| II.12.4 | Review all test cases (FTR) |
| II.12.5 | Execute white-box tests |
| II.12.6 | Execute black-box tests |
| II.12.7 | Prepare all documentation for release |
| II.12.8 | System integration testing |

# 2. Project Overview

SpotMyDime is an Android personal finance tracking application that:

Connects to Gmail via OAuth to fetch transaction emails

Parses email bodies to extract merchant, amount, and date

Classifies transactions into categories using Google Gemini AI

Provides a dashboard with spending insights, trends, and budgets

Supports manual transaction entry for cash transactions

Includes full settings management (budgets, categories, subscriptions, nicknames)

| Attribute | Value |
| --- | --- |
| Platform | Android (Java) |
| Min SDK | API 24 (Android 7.0) |
| Build System | Gradle with Kotlin DSL |
| Key Libraries | Google Sign-In, Gmail API, Gemini AI, AndroidX |
| Architecture | Monolithic (single-Activity with view visibility toggles) |
| Test Framework | JUnit 4 + Espresso |

# 3. Current State Assessment

## 3.1 What Is Already Implemented

Gmail OAuth sign-in and message fetching (GmailFetcher.java, 656 lines)

Email body parsing with merchant/amount extraction (TransactionParser.java, 345 lines)

Gemini AI classification with per-message caching (GeminiClassifier.java)

Keyword-based transaction classifier fallback (TransactionClassifier.java)

5-tab dashboard: Home, Documents, Add, Insights, Settings (HomeActivity.java, 4346 lines)

Manual transaction entry with date/category/payment/amount/notes

Insights dashboard with 4 sub-tabs: Overview, Spending, Income, Trends

Spending line chart and category progress bars (custom Canvas rendering)

Settings with 8 sub-screens: Profile, Subscriptions, Budget Goals, Nicknames, Categories, Auto-Tracking, Mail Scanning, Feedback

6 test files with content (47 KB total): ManualEntryFormValidationTest, TransactionFilteringTest, TransactionSearchAndGroupingTest, ManualTransactionStoreTest, GeminiClassifierResponseTest, VendorStoreTest

## 3.2 What Still Needs Work

The following gaps were identified during codebase audit:

BUG: saveManualTransaction() reads merchant name from category field (line 2416)

BUILD: Gradle wrapper version incompatible with AGP 8.7.0

CONFIG: Gemini API key not set — AI features silently fail

MISSING: DonutChartView.java exists but is never instantiated anywhere

MISSING: TransactionParserTest.java (0 bytes) — needs tests

MISSING: TransactionClassifierTest.java (0 bytes) — needs tests

MISSING: Empty-state UI for first-time users (no transactions placeholder)

MISSING: Some "View All" dashboard buttons have no click handlers

MISSING: No README.md or project documentation

MISSING: No Javadoc on critical classes

# 4. Pillar 1: The Logic (The Brain)

Backend code, algorithms, business rules, and data processing that make the app function.

| # | Task | File / Location | Textbook Task | Priority |
| --- | --- | --- | --- | --- |
| A | Fix merchant field bug in manual entry | HomeActivity.java:2416 | II.11.4 Revisions | CRITICAL |
| B | Wire DonutChartView into Insights tab | DonutChartView.java | II.11.2 Code | MEDIUM |
| C | Fix Gradle build (AGP/Gradle version mismatch) | build.gradle.kts, gradle-wrapper.properties | II.11.2 Code | CRITICAL |
| D | Configure Gemini API key in local.properties | local.properties, app/build.gradle.kts | II.11.2 Code | CRITICAL |
| E | Write tests for TransactionParser | TransactionParserTest.java | II.12.2 White-box | HIGH |
| F | Write tests for TransactionClassifier | TransactionClassifierTest.java | II.12.2 White-box | HIGH |
| G | Verify all 6 existing test files pass | src/test/ directory | II.12.5-6 Execute | MEDIUM |

### Task A: Fix saveManualTransaction() Merchant Bug

Location: HomeActivity.java, line 2415

Problem: Line 2416 reads String merchant = etCategory.getText().toString().trim(). The variable merchant is assigned from the category EditText instead of a dedicated merchant name field. This causes every manual transaction to have the category name as its merchant name.

Fix: Change line 2416 to read from the correct merchant name EditText field. Add a new EditText for merchant name in the manual entry form if one does not exist, or rewire to use etPayment as the merchant/source field.

### Task C: Fix Gradle Build

Location: build.gradle.kts (root) + gradle/wrapper/gradle-wrapper.properties

Problem: AGP 8.7.0 requires Gradle 8.x, but the wrapper points to Gradle 9.2.1.

Fix: Either (1) downgrade the Gradle wrapper to 8.9 (recommended), or (2) upgrade AGP to a version compatible with Gradle 9.x.

Command: ./gradlew wrapper --gradle-version 8.9

### Tasks E–F: Write Unit Tests

Two test files are completely empty (0 bytes). Minimum test cases required:

TransactionParserTest.java:

• extractMerchantName() — known merchant keywords (amazon, netflix, etc.)

• extractMerchantName() — "from/at/via" subject patterns

• extractMerchantName() — negative keywords (verification, login)

• extractAmount() — standard currency patterns ($12.34)

• extractAmount() — amounts with commas ($1,234.56)

• extractAmount() — labeled amounts ("Total: $45.00")

• tryParse() — full end-to-end parsing

• guessCategory() — merchant-to-category mapping

TransactionClassifierTest.java:

• isTransactional() — positive cases (receipt, invoice, order)

• isTransactional() — negative cases (verification, login, promo)

• Merchant extraction via heuristic patterns

• Amount extraction fallback logic

# 5. Pillar 2: The Execution (The Functionality)

The code must compile, run, and work without crashing. It must execute its intended purpose end-to-end.

| # | Task | Details | Textbook Task | Priority |
| --- | --- | --- | --- | --- |
| H | Add empty-state UI | Show "No transactions yet" for first-time users | II.11.2 Code | HIGH |
| I | Wire all "View All" dashboard buttons | XML buttons exist but lack Java listeners | II.11.2 Code | MEDIUM |
| J | Run full test suite successfully | ./gradlew test must pass with all tests green | II.12.5-6 Execute | HIGH |
| K | End-to-end smoke test | Manual walkthrough of all features | II.12.8 Integration | HIGH |

### Task J: Test Suite Execution

To run the tests:

./gradlew testDebugUnitTest

Expected: All tests pass. Current non-empty test files:

TransactionSearchAndGroupingTest.java (12,202 bytes)

TransactionFilteringTest.java (9,848 bytes)

ManualEntryFormValidationTest.java (7,941 bytes)

ManualTransactionStoreTest.java (7,277 bytes)

GeminiClassifierResponseTest.java (5,389 bytes)

VendorStoreTest.java (4,233 bytes)

### Task K: End-to-End Integration Test

Verify the complete user journey:

Google Sign-In → Onboarding → Home Screen

Gmail fetch → TransactionParser → Gemini classification → Display in timeline

Manual entry form → Save → Display in timeline

Insights dashboard → Overview/Spending/Income/Trends → Data accuracy

Settings → Budgets, subscriptions, categories, nicknames → Persistence

Filtering by category, date range, and search query

Transaction detail view and edit/delete/exclude

# 6. Pillar 3: All Interfaces (The Face & Connections)

Interfaces means both user-facing screens and system-to-system connection points.

## 6a. User Interfaces

| # | UI Screen / Component | Verification Criteria |
| --- | --- | --- |
| L | Home tab (Dashboard) | Shows recent transactions, total spending, trend indicator, category breakdown |
| M | Documents tab | Shows full transaction list with search, filter by category/date range |
| N | Add tab (Manual Entry) | Toggle expense/income, date picker, category picker, payment picker, amount, notes, save button |
| O | Insights tab | 4 sub-tabs: Overview, Spending, Income, Trends — each with data, charts, and month picker |
| P | Settings tab | 8 sub-screens accessible with back-navigation working correctly |
| Q | Settings → Subscriptions | Add/edit/delete subscriptions with frequency and amount |
| R | Settings → Budget Goals | Add/edit/delete budget limits per category |
| S | Settings → Merchant Nicknames | View/set/delete custom nicknames for vendors |
| T | Settings → Categories | View/add/edit/delete spending categories with color picker |
| U | Settings → Mail Scanning | Toggle auto-scan, manual scan button, keyword management |

## 6b. System Interfaces (APIs & Connections)

| # | Interface | Details | Verification |
| --- | --- | --- | --- |
| V | Google Sign-In | OAuth 2.0 authentication | Sign in, get token, handle expiry/refresh |
| W | Gmail REST API | Fetch messages, parse headers + body | Query messages, extract subject/from/snippet, decode base64 body |
| X | Gemini AI API | HTTP POST to Gemini endpoint with transaction data | Receive classification: category, amount, merchant, date, type |
| Y | SharedPreferences | 11+ key-value stores for persistence | All settings survive app restart and process death |
| Z | AndroidX / System | Edge-to-edge, SwipeRefresh, navigation | System bars insets, pull-to-refresh, back navigation |

# 7. Documentation

Textbook task II.12.7 requires documentation for release.

| # | Document | Contents | Priority |
| --- | --- | --- | --- |
| AA | README.md | Project description, setup instructions (API keys, OAuth config), build steps, how to run tests | HIGH |
| BB | Javadoc on key classes | TransactionParser, GmailFetcher, GeminiClassifier, Transaction, HomeActivity key methods | MEDIUM |
| CC | Test results report | List of all tests with pass/fail status, coverage summary | MEDIUM |
| DD | Architecture summary | Brief data flow diagram or description (text-based) | LOW |

### README.md Required Sections

Project Title and Description

Features Overview

Prerequisites (Android SDK, API keys)

Setup Instructions

1. Clone the repository

2. Open in Android Studio

3. Add Gemini API key to local.properties

4. Configure Google OAuth credentials

5. Build and run the app

How to Run Tests

Project Architecture Overview

Technologies Used

Submission Notes

# 8. Prioritized Action Plan

Organized by criticality for submission success.

## Priority 1 — Critical (Submission-Failing Without These)

A → Fix merchant bug in saveManualTransaction() — HomeActivity.java:2416

C → Fix Gradle build version mismatch

D → Configure Gemini API key in local.properties

E → Write TransactionParserTest (white-box tests)

F → Write TransactionClassifierTest (white-box tests)

AA → Create README.md with setup instructions

## Priority 2 — High (Important for Full Marks)

B → Wire DonutChartView or remove dead code

H → Add empty-state UI placeholder

J → Run test suite and confirm all tests pass

K → End-to-end integration smoke test

BB → Add Javadoc to critical classes

## Priority 3 — Medium (Polishing)

I → Wire remaining "View All" dashboard buttons

G → Verify all 6 existing tests still pass after fixes

L–U → QA pass: verify all UI screens accessible and functional

V–Z → Verify all system interfaces work end-to-end

CC → Document test results

DD → Architecture summary

### Recommended Execution Order

1. Fix the build (C) — so you can compile and run tests

2. Fix the merchant bug (A) — core logic defect

3. Configure API key (D) — so AI features work

4. Write empty test files (E, F) — critical for submission

5. Create README.md (AA)

6. Run test suite (J) and fix any failures

7. Document everything (BB, CC, DD)

8. Polish: empty-state UI, DonutChartView, click handlers

# 9. Pre-Submission Checklist

Before submitting, verify every item below:

### ☐  Code Is Complete

☐  No // TODO or FIXME comments left in core feature files

☐  saveManualTransaction() merchant bug is fixed

☐  DonutChartView is either wired into a screen or removed

☐  All click handlers are implemented for visible UI elements

☐  Empty-state placeholder exists for first-time users

### ☐  It Runs Cleanly

☐  Project compiles without errors (./gradlew assembleDebug)

☐  Test suite passes (./gradlew testDebugUnitTest)

☐  Gemini API key is configured and AI classification works

☐  Google Sign-In OAuth flow works end-to-end

☐  App does not crash on common navigation paths

### ☐  UI Matches Requirements

☐  All 5 tabs are functional: Home, Documents, Add, Insights, Settings

☐  Insights has all 4 sub-tabs: Overview, Spending, Income, Trends

☐  Manual entry form works: expense/income toggle, all fields, save

☐  All 8 settings sub-screens are accessible with working back-navigation

☐  Transaction search, category filter, and date range filter work

☐  Transaction detail view shows and allows edit/delete/exclude

### ☐  Documentation Is Complete

☐  README.md exists with setup instructions and build steps

☐  Javadoc added to TransactionParser, GmailFetcher, GeminiClassifier, Transaction

☐  Test results documented (passing/failing)

☐  Architecture or data flow described

────────────────────────────────────────────────────────────

End of Document